## Slide 1
Horizontal Developer
Vertical Developer
Land Authority Staff
DFCM
DRC / Oversight Board
Draper City
3rd Parties (Utilities, UDoT, etc)
Master Planning
Design (vertical)
SD / DD / CD
Construction (horizontal)
Operation
Review
R
Review
C
Review
C
Review
C
Provide Input
R
Design (horizontal)
SD / DD / CD
Approve
A
Review
R
Provide Feedback
R
Land Authority Board
Construction (vertical)
Approve
A
Notified
I
Review & Approve
R
Notified
C
Receive Pack
R
Inspect
R
Accept
A
Dev Master Plan
E
Refine Plan
E
Final Plan
E
Studies / Dwgs
E
Refine
E
Final Pack
E
Permit App.
E
Build
E
CreateDwgs
E
Review & Input
R
Notified
I
Notified
I
Review & Approve
C
Refine Dwgs
E
Final Dwgs
E
Notified
I
Review & Approve
R
Inspect
R
Issue C.O.
A
Apply for Permit
E
Build
E
Notified
C
Notified
I
Notified
I
Review & Approve
A
Notified
C
Operate
E
Review Changes
See Design (vertical)
Notified
C
Notified
I
Notified
I
Approve
R
Final Approve
A
R
Provide Services
E
D.A. Mgmt./ 3rd Party Mgmt. / Legislative Rptg. / Administration
E
Notified
I
Approve
A
Operate
E
A = Approve
E = Execute
R = Responsible
C = Consulted
I = Informed
Notified
I
Review
A
Review
A
Review
R

## Slide 2: Design Review Committee
The Design Review Committee (DRC) oversees The Point’s Design Review Process and will be governed by a DRC Oversight Board and the project’s Design Guidelines, including procedures for ensuring design quality and integrity.
Governing Documents
POMSLA Policies and Procedures, Design Guidelines and CC&Rs
Purpose
Determine that all development requirements are met as efficiently and effectively as possible;
Provide architectural review based on standards adopted by POMSLA;
Advance the vision established in The Point Framework Plan (later Development Plan)
General Development Plan – review of land use master plan
Subdivision Plat – review of major rights-of-way and utility corridors
Site Plan Review - detailed review of site layout
Urban Design Review - review of architectural, landscape, and site design
POMSLA + DFCM
DRC + POMSLA
Design Progression
Design Review Responsibility

## Slide 3
XXXX
DRC Organization
Appointed by the POMSLA Board
Oversight and veto power by DRC Board
DRC of members specializing in:
  Architecture
  Landscape Architecture
  Urban design
  Development
Two representatives from the citizen working groups
One Salt Lake County resident (min.)
One Utah County resident (min.)
One Draper City resident (min.)
One member will act as Chair
Possesses delegated authority to review and approve all vertical development design submissions
Two year terms
Appointed by POMSLA
DRC Oversight Board
POMSLA Exec. Dir., Chair
POMSLA Ops. Dir., Vice Chair
POMLSA Planning Dir.
Draper City Appointee
DFCM Appointee
Design Guidelines + CC&Rs
Note: Patterned after Denver’s Stapleton P3 Development
Architect
Architect
Architect
Landscape Architect
Landscape Architect
*Working Group Member
Urban Planner
Urban Planner
*Working Group Member
DRC
*Member chose from working groups involved in the visioning of The Point (background in Development, Planning, Transportation, etc.)

## Slide 4: Next Steps
Solicit Developer Feedback
Built out Review Process & Governance Policy
  Build in 3rd parties:
  Minor / Major distinction
  DFCM process integration
Draft DRC Procedures
  Voting and approval
  Meeting frequency
  Legal review
Draper City
  Fire, water, storm drain, roads, city parks
Salt Lake County
South Valley Sewer
Rocky Mountain Power
Dominion Energy
Telecoms
UDOT
UTA
Canal Companies